Project Manager:

SibCommerce

Limited Liability Company

Tomsk, Russia

BUSINESS PLAN:

INVESTMENTS IN RESIDENTIAL CONDOMINIUM CONSTRUCTION

37-39, Sergei Vitsman street,

Tomsk, Russia

# Project Description

## Project Mission: To provide Tomsk citizens with affordable modern and convenient residential real estate with all attributable infrastructure

Project Goal: 	Construction of an affordable residential condominium (“condo”) on a land plot of 4,243 sq. m.

Apartments will be constructed using modern high quality materials and will be ready for immediate use.

Each apartment will be equipped with built-in furniture necessary for a comfort living.

Each entrance will have a special room for a concierge.

The condo will be constructed in Sovetskiy district in Tomsk, which is ranked second in terms of residential real estate price in the city.

Construction of the 9-store condo will be performed in two phases.

## Location: 37-39 Sergei Vitsman street, Sovetskiy district, Tomsk, Russia

Project Description:

| Total land plot, sq m | 4,243.00 |
| --- | --- |
| Land plot for construction, sq m | 1,630.88 |
| Infrastructure and public services, sq m | 1,730.00 |
| Parking, sq m | 772.00 |
| Total real estate area, sq m | 12,278.50 |
| Residential area, sq m | 5,875.00 |
| Service area, sq m | 1,920.00 |
| Auxiliary area, sq m | 4,483.50 |
| Commercial real estate, sq m | 6,430.45 |
| Apartments, sq m | 5,875.00 |
| Studio, sq m | 152.08 |
| 1-bedroom apartments, sq m | 5,289.48 |
| 2-bedrooms apartments, sq m | 433.44 |
| Service area, sq m | 555.45 |

Amount of Investments and Pay-Back Period: EUR 5,000,000, five years

Financial Indicators:

- annual rate of return (АRR) = 5.32% p.a.

- internal rate of return (IRR) =4.93% p.a.

- pay-back period (PBP) = 5 years

Current Status of the Project:

As of today all necessary permissions and approvals were received and the following documents are present:

- Act of selection of a land plot for construction purposes at S. Vitsman street #976/8-06 as of 12 July 2006.

- Decision of the Tomsk mayor on approval of act of selection of a land plot for construction purposes as of 12 July 2007.

- Decision of the Tomsk mayor on creation of a land plot for construction of a residential condominium at S. Vitsman street in Tomsk #2843-3 as of 31 October 2007.

- Approval from local sanitary authorities that the project complies with sanitary norms imposed in the country.

- Assignment of the land plot for construction #47 as of 6 February 2007.

- Cadastral plan of the land plot at 37-39 S. Vitsman street.

- Cadastral notice on the land plot.

- Copy of an official publication in the local newspaper as of 14 December 2006.

- Urban development plan of the land plot.

- Decision of the Department of Construction and Architecture of the Tomsk City Administration on approval of the urban development plan of the land plot at 37-39 S. Vitsman street.

- Decision of the Tomsk City Administration on conventional use of the land plot at 37-39 S. Vitsman street.

- Technical specifications of connection to the central heating network.

- Technical specifications of connection to the central electrical network.

- Technical specification of development of a drain system and land improvement.

- Temporary technical specifications of construction equipment connection to electrical network.

- Technical specifications of design of the residential condo located at 37-39 S. Vitsman street.

- Technical specifications of design of telephone network in the residential condo.

- Technical specifications of connection to radio network.

- Land plot lease agreement in accordance with the cadastral plan 70:1:0200007:065.

- Title certificate for the land plot located at 37-39 S. Vitsman street, Tomsk.

- Album Architectural Decisions, General Layout and Project of Construction.

### Project Initiator

SibCommerce, LLC

Legal address: 20a, Nechevskiy side-street, Tomsk, Russia

Post address: 6-15, Naberezhnaya Tarasa Shevchenko, Moscow, Russia

Telephone: +7 499 243 73 14

OGRN 1065406145090

INN / KPP 5406352161/701701001

Main activity of the company is construction of the residential condo.

Legal form is a limited liability company.

In accordance with the company charter the main management body is a general meeting of the Company’s participants.

Company’s participants are three individuals:

| # | Name | Address | Share (%) | Form of participant’s share |
| --- | --- | --- | --- | --- |
| 1 | Margarita Shelestova | 6-15, Naberezhanay T. Shevchenko, Moscow, Russia | 52% | Monetary form |
| 2 | Evgeniy Shelestov | 35-15, Kievskaya street, Tomsk, Russia | 24% | Monetary form |
| 3 | Nadezhda Shelestova | 35-15, Kievskaya street, Tomsk, Russia | 24% | Monetary form |

Companys’ director: Evgeniy Shelestov

Contact person: Margarita Shelestova, finance director, telephone +7 964 514 3756

Part 1. Reasons for construction.

Currently the demand for affordable residential real estate in Tomsk exceeds the supply significantly. The main reason for this is a low level of real estate available (19 square meters per habitant), big number of families who need to improve their living condition (12%), low level of construction activities in the city (e.g. during the first half of 2010 only 115,000 sq m of residential real estate were built).

Students coming to study at numerous universities in Tomsk also influence residential real estate market significantly. This influence is particularly high on the rent apartment market. Real estate specialists estimate annual turnover of RUR 540 million from students renting apartments in the city, which is 70% of the total market.

Almost all residential condos which are now being constructed in Tomsk are finished with a standard outfit:

- double-glazed windows;

- main entrance door;

- floor prepared for further coverage;

- plaster walls;

- wiring layout in an apartment;

- water and sewage system together with temporary bathroom facilities;

- central heating system together with heaters;

- parking.

The condo described in this business plan will include:

- comfortable apartments of three types ready for immediate use (including built-in furniture);

- parking lots;

- servicing areas;

- equipped internal area.

Part 2. Potential Competitors.

Taking into account a significant demand for apartments offered in our condo and high prices for this type of residential real estate, one may conclude that there are no real competitors in this segment. Success will depend on prices offered to customers.

Below there is a list of prices per square meter of new residential apartments (without finishing work) in Tomsk as of 2 August 2010 (source http://statistic.tomsk.ru):

| District | EUR / sq m |
| --- | --- |
| Kirovskiy | 924.8 |
| Leninskiy | 892.9 |
| Oktyabrskiy | 852.7 |
| Sovetskiy | 1,000.00 |

It should be mentioned that this list does not include studio apartments (up to 20 square meters) since there in no such segment on the market.

Due to high demand on affordable residential real estate the most expensive apartments are one-bedroom ones. Prices are reducing with increase of apartment surface. The least expensive apartments in terms of price per square meter are large apartments.

## Part 3. Analysis of Location.

### Location

The condo will be located in a central part of the city close to one of the main street which connects city center with residential district Solnechniy.

### Residential real estate in the location

Types of residential real estate in the location are the same. Major part is recently constructed multi store buildings.

## Part 4. Marketing Strategy.

### Promotion Plan

Promotion plan to be used is:

Affordable European quality apartments constructed using modern materials and techniques for young people and middle class.

### Potential Customers

- young scientists since their level of income allows them to buy only affordable apartments;

- young people with stable income;

- people working in state and local government organizations;

- parents of students coming to study in Tomsk;

- people getting their income from lease of apartments;

- foreigners studying and working in Tomsk.

Promotion campaign should be oriented on the above mentioned people. Respective means of communication should be used to cover the target audience.

### Sales Policy

The following points should be taken into account:

- excess of demand over supply;

- wide target audience who are potentially interested in affordable apartments;

- creation of exclusive image of the condo as affordable high quality residential real estate.

Part 5. Financial Analysis

Table #1

Investment Plan for Condo Construction, EUR

| Plan of investments | 100% | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| % of total investments | 11,86% |  |  |  |  |
| Before construction investments | euro | 645,068.87 |  |  | 645,068.87 |
| % of total investments | 8,42% |  |  |  |  |
| Land plot expenses | euro | 443,024.46 |  |  | 443,024.46 |
| % of total investments | 2% |  |  |  |  |
| Design expenses | euro | 126,277.76 |  |  | 126,277.76 |
| % of total investments | 1,44% |  |  |  |  |
| Preparation works expenses | euro | 75,766.65 |  |  | 75,766.65 |
| % of total investments | 80,41% |  |  |  |  |
| Construction investments | euro | 1,493,549.70 | 1,564,160.47 | 1,173,120.35 | 4,230,830.52 |
| % of total investments | 74,32% |  |  |  |  |
| Construction investments | euro | 1,173,119.90 | 1,564,160.47 | 1,173,120.35 | 3,910,400.72 |
| % of total investments | 6,09% |  |  |  |  |
| Utilities construction | euro | 320,429.81 |  |  | 320,429.81 |
| % of total investments | 3,05% |  |  |  |  |
| Other investments | euro | 20,541.18 | 58,093.03 | 81,843.77 | 160,477.98 |
| % of total investments | 1,83% |  |  |  |  |
| Territory improvements | euro |  | 37,551.85 | 58,734.94 | 96,286.79 |
| % of total investments | 1,22% |  |  |  |  |
| Other expenses | euro | 20,541.18 | 20,541.18 | 23,108.83 | 64,191.19 |
| % of total investments | 4,68% |  |  |  |  |
| Construction management expenses | euro | 78,797.32 | 78,797.32 | 88,646.98 | 246,241.62 |
| Filed supervision | euro | 39,398.66 | 39,398.66 | 44,323.49 | 123,120.81 |
| Project management | euro | 39,398.66 | 39,398.66 | 44,323.49 | 123,120.81 |
| Total investments (including Value Added Tax) | euro | 2,237,957.07 | 1,701,050.82 | 1,343,611.11 | 5,282,619.00 |

Table #2

### Sales Plan, EUR

| Sales Income | 1-2 Q of the year 4 | 3 Q of the year 4 | 4 Q of the year 4 | Year 4 | 1 Q of the year 5 | 2 Q of the year 5 | 3 Q of the year 5 | 4 Q of the year 5 | Year 5 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| % of sold apartments | 10% | 9% | 9% | 28% | 7% | 20% | 16% | 29% | 72% |
| Apartments surface | 10% | 7% | 7% | 24% | 7% | 23% | 18% | 28% | 76% |
| Studio | 100% |  |  | 100% |  |  |  |  |  |
| One-bedroom | 6% | 6% | 6% | 18% | 6% | 25% | 19% | 32% | 82% |
| Two-bedrooms | 25% | 25% | 25% | 75% | 25% |  |  |  | 25% |
| Servicing areas | 9% | 25% | 25% | 59% |  |  |  | 41% | 41% |
| Surface | 643 | 574.96 | 574.96 | 1,792.92 | 438.92 | 1,322.24 | 991.68 | 1,885.2 | 4,638.04 |
| Apartments surface | 591 | 438.92 | 438.92 | 1,468.84 | 438.92 | 1,322.24 | 991.68 | 1,653.32 | 4,406.16 |
| Studio | 152.08 |  |  | 152.08 |  |  |  |  |  |
| One-bedroom | 330.56 | 330.56 | 330.56 | 991.68 | 330.56 | 1,322.24 | 991.68 | 1,653.32 | 4,297.8 |
| Two-bedrooms | 108.36 | 108.36 | 108.36 | 325.08 | 108.36 |  |  |  | 108.36 |
| Servicing areas | 52 | 136.04 | 136.04 | 324.08 |  |  |  | 231.88 | 231.88 |
| Sales price |  |  |  |  |  |  |  |  |  |
| EUR per sq m |  |  |  |  |  |  |  |  |  |
| Studio | 1,241 |  |  |  |  |  |  |  |  |
| One-bedroom | 987 | 987 | 1013 |  | 1038 | 1,038 | 1,063 | 1,063 |  |
| Two-bedrooms | 886 | 886 | 937 |  | 937 |  |  |  |  |
| Servicing areas | 759 | 810 | 886 |  | 886 | 886 | 886 | 886 |  |
| Sales income in EUR | 690,034 | 642,810 | 677,330 | 2,010,174 | 444,615 | 1,372,452 | 1,054,445 | 2,168,887 | 5,040,398 |
| Apartments surface | 650,541 | 532,601 | 556,788 | 1,739,929 | 444,615 | 1,372,452 | 1,054,445 | 1,963,424 | 4,834,935 |
| Studio | 188,656 |  |  | 188,656 |  |  |  |  |  |
| One-bedroom | 326,376 | 326,376 | 334,744 | 987,496 | 343,113 | 1,372,452 | 1,054,445 | 1,757,961 | 4,527,970 |
| Two-bedrooms | 96,015 | 96,015 | 101,502 | 293,532 | 101,502 | 0 | 0 | 0 | 101,502 |
| Servicing areas | 39,494 | 110,210 | 120,542 | 270,245 | 0 | 0 | 0 | 205,463 | 205,463 |
| Total sales income (progressive from year to year) | 690,034 | 1,332,845 | 2,010,174 | 2,010,174 | 2,454,789 | 3,827,241 | 4,881,685 | 7,050,572 | 7,050,572 |

Table #3

| Cash Flow Statement, EUR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Year |  |  |  |  |  | Total |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |  |
| Cash at the beginning of the year |  | 3,162,150 | 1,463,599 | 32,488 | 1,974,515 |  |
| Cash inflow | 5,466,561 | 90,000 |  | 2,118,174 | 5,040,398 | 12,715,133 |
| Other income | 183,942 | 90,000 |  | 108,000 |  | 381,942 |
| Sales of apartments |  |  |  | 2,010,174 | 5,040,398 | 7,050,572 |
| Own funds | 282,619 |  |  |  |  | 282,619 |
| Borrowed funds | 5,000,000 |  |  |  |  | 5,000,000 |
| Cash outflow | 2,304,411 | 1,788,551 | 1,431,111 | 176,147 | 5,176,147 | 10,876,367 |
| Operational expenses | 2,216,911 | 1,701,051 | 1,343,611 | 88,647 | 88,647 | 5,438,867 |
| Before construction stage | 624,023 |  |  |  |  | 624,023 |
| Construction expenses | 1,493,550 | 1,564,161 | 1,173,120 |  |  | 4,230,831 |
| Other expenses | 20,541 | 58,093 | 81,844 |  |  | 160,478 |
| Management expenses | 78,797 | 78,797 | 88,647 | 88,647 | 88,647 | 423,536 |
| Non-operational expenses | 87,500 | 87,500 | 87,500 | 87,500 | 5,087,500 | 5,437,500 |
| Loan repayment |  |  |  |  | 5,000,000 | 5,000,000 |
| Interest payments | 87,500 | 87,500 | 87,500 | 87,500 | 87,500 | 437,500 |
| Period results | 3,162,150 | -1,698,551 | -1,431,111 | 1,942,027 | -135,749 | 1,838,766 |
| Cash at the end of the year | 3,162,150 | 1,463,599 | 32,488 | 1,974,515 | 1,838,766 | 1,838,766 |

Table #4

### Profit and Loss Statement, EUR

| Year 1 Year 2 Year 3 | Year 4 | Year 5 | Total |
| --- | --- | --- | --- |
| Sales revenue | 2,010,174 | 5,040,398 | 7,050,572 |
| Total Income | 2,010,174 | 5,040,398 | 7,050,572 |
| Operational expenses: (-2,237,957) (-1,701,050) (-1,343,611) |  |  | (-5,282,618) |
| EBITDA (-2,237,957) (-1,701,050) (-1,343,611) |  |  | 1,767,953 |
| EBITDA margin (-2,237,957) (-1,701,050) (-1,343,611) Interest expenses (-87,500) (-87,500) (-87,500) | (-87,500) | (-87,500) | 25,07% (-437,500) |
| Net profit/(loss) (-2,325,457) (-1,788,550) (-1,431,111) | 2,010,174 | 5,040,398 | 1,330,454 |